## Slide 1: Scrum Metrics and KPI
Ravi Shekhar
10th Mar 2022

## Slide 2: Frequently Used Metrics

## Slide 3: Frequently Used Metrics
Commitment Reliability
  Shows the percentage of story points completed against its commitment for every sprint. With Trend record among last 6 completed sprints.
Capacity Utilization
  Represent the team capacity in hours and committed hours for each sprint, measured in effort hours. With Trends among last 6 sprints
Velocity
  Represents total number of story points completed each sprint, with trend analysis for last 6 sprints.

## Slide 4: Frequently Used Metrics
Velocity Fluctuation
  Represents the velocity variance from average with relation to max and min tolerance.
Scope Change
  Sprint over Sprint, for Last 6 sprint, amount of story points added to the sprint or amount of story points removed from the sprint, After Sprint Started.
Defect Leakage
  Amount of Defects detected after development, You can calculate it as defects detected by development team Vs Defects detected by Product Owner / or UAT.

## Slide 5: Frequently Used Metrics
Effort Estimation Variance
  Effort estimated Vs Actual, shows Overestimation hours and under estimation hours
Scope Change
  Sprint over Sprint, for Last 6 sprint, amount of story points added to the sprint or amount of story points removed from the sprint, After Sprint Started.
Backlog Health
  Amount of Defects detected after development, You can calculate it as defects detected by development team Vs Defects detected by Product Owner / or UAT.

## Slide 6: Defining the Maturity of Under Red, Amber Green (Sample)

## Slide 9: Velocity

## Slide 10: Scope Change

## Slide 11: Estimation Varrience

## Slide 12: Defects Leakage

## Slide 14: Burn Up Chart

## Slide 15: Burn Down Chart